## Slide 1: Progress Meeting for the CMA ITF Project
2016-Nov-07

## Slide 2: Agenda
Overview
Current Workflow
Proposed Workflow
System Architecture
System Functions
Milestones and Current Progress
Tasks involved

## Slide 3: Overview
ITF: University-Industry Collaboration Programme (UICP)
  Matching Grant for Joint Research (https://www.itf.gov.hk/l-eng/UICP_MGJR.asp)
Project Period: 12/9/2016 - 11/9/2018 (24 Months)
  No funding will be provided after the period, please note that for new recruitment
Aim:
  To construct an intelligent knowledge management system, which will enable the company to effectively and efficiently collect, extract, share, and reuse organizational knowledge.

## Slide 4: Overview
Scope:
  Focus on management of enquiry (from client, internal staff, overseas salesman, etc.)
Deliverables:
  An Intelligent Knowledge Management System with:
    A dynamic knowledge repository
    Real time analysis support for business condition monitoring and R&D management
  A user manual of using the system
  A system performance evaluation report from both general end users and expert users

## Slide 5: Current Workflow: Common Employees in B&D, C&S
Receive Customer
Enquiry
(which they lack of knowledge)
Ask Operation Staff/ Other Divisions
Local Search: Operation Database, Hard Disk Documents, Emails
Ask Their Supervisor: Seniors in BD/CS
Internet Search: Google, Baidu, Wikipedia
Priority depends on the person’s own preference.
Decide on
Final Answer and Reply
the Customer
Reference from the help of : Elvis and Anderson from B&D, and the IT Division

## Slide 6: Current Workflow : Tech Know Team
Reference from the help of : YY (Facilitator of Tech Know Team)

## Slide 7: Limitations of Current Workflow
Best Practices of the whole enquiry dealing flow are not defined and generalized
Enquiries are recorded in Email in unstructured way OR not recorded
  Difficult to retrieve, trace and share the information and knowledge
  Difficult to measure the results (e.g. the distribution of division, the processing time, successful rate, etc.)
  No version control, easy to miss others comments
Lack of motivation/time/ability for most TKT members to participate
Reference from the help of : YY (Facilitator of Tech Know Team)

## Slide 8: Limitation of Current Workflow
Heavy workload for facilitator
Previous knowledge cannot be reused effectively
Low usage of the Knowledge Sharing Platform
Reference from the help of : YY (Facilitator of Tech Know Team)

## Slide 9: Proposed Workflow
?
Enquirer:
B&D, Experts, Managers
etc.
Manager
Facilitator
R&D
KMS
KMS
Search
Relevant
Cases
Information
Needs
BI Reports
Reference from the help of : Kenneth To

## Slide 10: Proposed Workflow
Enquirer:
B&D, Experts,
Managers etc.
Facilitator
Tech Know
Team
KMS
Query
Consolidation
Classify,
consolidate,
and save
Discussion
Posts
?

## Slide 11: System Architecture

## Slide 12: System Functions - Case Retrieval
Purpose: To provide tools to retrieve previous similar enquiries
  To provide references when handling similar enquiries
  To prevent reinvent the wheel and minimize duplicated work
  To reduce necessary traning for new staff
Target Users:
  Any colleagues who deal with enquiries

## Slide 13: Enquirer Entrance

## Slide 16: System Functions - Enquiry Retain
Purpose: To record the entire enquiry in a systematic manner
  To retain and share information and knowledge on enquiries within the organization
  To analyze the successful rate and fail reasons
  To analyze the distribution of types of enquiries & their processing time
  To analyze the details of enquiries
Target Users:
  Any colleagues who have enquiries (e.g. BD, CS)

## Slide 18: System Functions – Expert Group Management
Purpose: To maximize the overall contribution of knowledge holders
  To facilitate effective expert group discussions
  To provide tools to enhance expert group management
Target Users:
  Tech Know Team and its Facilitator

## Slide 19: Expert Entrance

## Slide 21: Expert Entrance
Include all functions for Enquirers

## Slide 23
Include all functions
for Experts

## Slide 25: System Functions – Business Intelligence Reports
Purpose: To measuring the performance of knowledge intensive business
  To monitor status of equiry business
  To enhance motivation
  To provide references for incentives
Target Users:
  Management

## Slide 27: Milestones and Current Progress
12/9/2016 - 13/3/2017
  Project Setup and data collection, and knowledge repository construction (~50%)
14/3/2017 - 14/9/2017
  Development of the system core functions: case archive, enquiry handling, management review, R&D reference (~20%)
15/9/2017 - 15/3/2018
  Development of the visualization module and user interface (~5%)
16/3/2018 - 11/9/2018
  Integration and final refinement of the system, and user training

## Slide 28: Tasks Involved
Workflow design for Enquirer, Expert and Facilitator
Database design
Implement part of the case retain and retrieval
Workflow design for Management
Data collection and analysis
UI design
System Development

## Slide 29: Questions?

## Slide 30
On project roles of the CMA IT Division
On project data retaining
On internet channels to receive and answer customer enquiries
On current methods used by front line employees to document customer enquiries